ROLLOUT GOVERNANCE MEMO

Regional production-release authorization for the Atlas service rollout

To: Regional Launch Steering Committee

From: Rollout Governance Office

Date: 31 August 2026

Re: Region-level readiness gates and phased release authority

Status: Approved policy for cutoff review

Directive. Evaluate launch eligibility per region. Portfolio summaries are context, not authorization.

# Regional gates

A region passes only when every criterion below is satisfied for that same region.

Table 1. Regional gates

| Gate | Passing criterion | Evaluation | Evidence basis |
| --- | --- | --- | --- |
| Validation completion | Completion is at least 95%. | Per region | Final validation evidence at the cutoff |
| Open Sev-1 issues | Open Sev-1 issue count equals 0. | Per region | Final reliability review at the cutoff |
| Open Sev-2 issues | Open Sev-2 issue count is at most 2. | Per region | Final reliability review at the cutoff |
| Support capacity | Support capacity / projected peak load is at least 1.25. | Per region | Regional readiness workbook, Capacity sheet |

Policy owner: Rollout Governance Office. Applies to the 2026-08-31 cutoff review.

# Decision rule

Apply every gate independently to each region. A region is eligible only when all four gates pass for that region. Portfolio averages, rollups or dashboard status cannot replace or override a failed regional gate.

## Decision procedure

- Evaluate each region against all four criteria using evidence finalized by the cutoff.

- Authorize only regions that pass every criterion; do not transfer strength between regions.

- Keep each failing region on hold until its failed gate is cleared and revalidated.

# Phased release

A phased production launch may proceed when at least one region passes all four gates. Only regions that pass every gate may launch; all other regions remain on hold until their failed gates are cleared and the evidence is revalidated.

# Evidence cutoff

Use evidence finalized no later than 2026-08-31 18:00 UTC. Later changes belong to a new decision cycle and may not be used retroactively for this review.